Agent-Ready Kanban Control Plane

Exercise 03 | One-page usefulness review

# Verdict

Highly useful for junior-to-senior engineers. The exercise teaches that a backlog label is not an execution contract. Good cards require evidence, ownership, bounded files, commands, review criteria, blockers, and merge authority before an agent starts work.

# What the completed exercise demonstrated

• Four vague issues converted into needs-info, ready-for-human, done, and blocked control-plane states.

• Explicit ownership, reserved paths, collision rules, verification commands, and merge order.

• One isolated ESC-120 worktree implementing inherited severity resolution with 3 focused tests.

• Final integrated gate: 2 test files, 5 tests, contract check, lint, format, typecheck, and build passed.

# Audience fit

Juniors: Excellent for learning why vague tickets should not be assigned immediately. Templates and examples would help them distinguish acceptance criteria from implementation instructions.

Seniors: Useful for designing agent queues and integration governance, but it does not yet exercise dependencies, priority changes, abandoned lanes, stale bases, or throughput metrics.

# Recommended improvements

• Provide a required card schema and scoring rubric covering reproduction, owner, paths, command, acceptance, reviewer, and rollback.

• Add one deliberately conflicting pair so candidates must serialize or redesign ownership rather than merely document avoidance.

• Require WIP limits, stale-card expiry, cancellation rules, and integration-service-level targets for the senior track.

• Include a failed or rejected lane so evidence demonstrates control-plane decisions beyond a single successful cherry-pick.

# Overall assessment

Keep the exercise. It captures a central agentic-engineering discipline: control the work before scaling the workers. A formal card schema and tiered conflict/queue scenarios would improve consistency and senior-level depth.